Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 30 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-4717 |
| Project Name | Al weather WiseZ |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Frontend, Backend |
| Sprint-1 | Registration | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High | Backend |
| Sprint-2 | Login | USN-3 | As a user, I can register for the application through Facebook | 2 | Low | Frontend, Backend |
| Sprint-1 | Location | USN-4 | As a user, I can register for the application through Gmail | 2 | Medium | Frontend, Backend |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email & password | 1 | High | Frontend, Backend |
| Sprint-2 | Dashboard | USN-6 | As a user, I can view hourly and daily weather forecasts. | 3 | High | Backend, API |
| Sprint-2 | AI Weather Assistant | USN-7 | As a user, I can ask AI WeatherWise questions about the weather. | 5 | High | AI/ML, Backend |
| Sprint-2 | AI Recommendations | USN-8 | As a user, I can receive personalized weather-based recommendations. | 5 | High | AI/ML, Backend |
| Sprint-2 | Weather Alerts | USN-9 | As a user, I can receive alerts for heavy rain, storms, and extreme weather. | 3 | High | Backend, Notification |
| Sprint-3 | Travel Planning | USN-10 | As a user, I can receive weather-based travel recommendations. | 3 | Medium | AI/ML, Backend |
| Sprint-3 | Activity Planning. | USN-11 | As a user, I can check whether an outdoor activity is suitable based on weather conditions. | 3 | Medium | AI/ML, Frontend |
| Sprint-3 | User Preferences | USN-12 | As a user, I can customize my weather and notification preferences. | 2 | Medium | Frontend, Backend |
| Sprint-3 | Administration | USN-13 | As an administrator, I can monitor users, weather data, and system activity. | 5 | Medium | Backend, Admin |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 6 Days | 01 Oct 2026 | 06 Oct 2026 | 10 | 06 Oct 2026 |
| Sprint-2 | 10 | 6 Days | 08 Oct 2026 | 13 Oct 2026 | 10 | 13 Oct 2026 |
| Sprint-3 | 10 | 6 Days | 15 Oct 2026 | 20 Oct 2026 | 10 | 20 Oct 2026 |
| Sprint-4 | 9 | 6 Days | 22 Oct 2026 | 27 Oct 2026 | 9 | 27 Oct 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts